A digital Library platform project Proposal

- Project Title : Developing Digital Library System (Offline-first Mobile App with Periodic Sync)

- Client:  በኢ/ኦ/ተ/ቤ ኦቶና ደብረጽዮን ቅ/ማርያም ቤ/ያን ፈለገ ሕይወት ሰ/ት/ቤ/ት ቤተ-መጻሕፍት ክፍል

Project lead  developer Info:

Name: Natinael Samuel (Bsc in SoftwareEngineering

Phone: +251904161978

Email: afritioalberts1216@gmail.com

Portfolio: https://natinael-samuel.netlify.app

12 September 2025

Wolaita soddo, Ethiopia

1) Project Goal

The goal of this project is to build a low-cost, offline-first mobile app for librarians that enables:

- Registering books and generating/printing QR labels.

- Registering users using the existing Fayda National ID (16-digit ID, barcode).

- Checking books in/out by scanning the user ID barcode + book QR (borrow) and scanning book QR (return).

- Storing all activity locally and syncing to a central online database when Wi-Fi is available (semi-automatic, e.g., every X hours).

- Producing simple reports (overdue, top books, top readers, counts by category).

2) Success Criteria

The project will be considered complete when:

- Librarians can register books and produce QR labels.

- Librarians can register users with Fayda ID and identify users by scanning their Fayda barcode.

- Borrow/return transactions work offline and sync reliably when internet is available. - Reports are accessible within the app.

- Sync conflict handling prevents record corruption.

- The app runs smoothly on basic Android devices.

3) Minimum Viable Product (MVP) Features

- Book registration form (title, author, category, notes, unique ID).

- QR generation for books (save/share/export).

- User registration by Fayda ID (16-digit ID, name, phone, optional photo).

- Borrow flow: Scan Fayda barcode → scan book QR → save record.

- Return flow: Scan book QR → mark as returned.

- Local storage: SQLite database with robust backups.

- Sync system: Semi-automatic (every X hours) + manual sync option.

- Reports: Overdue books, top borrowed, counts by category.

- Search: Local book search by title, author, category.

4) Phase 2 (Nice-to-Have Features)

- Advanced search + filters.

- User management (blocking, fines, borrowing limits).

- Notifications (SMS) for overdue books.

- Multi-device conflict resolution with logs.

- Role-based accounts for librarians.

- Cloud-hosted dashboard (web) for church admin.

- Report export to CSV/PDF.

5) Tech Stack (Practical, Low-Cost)

- Mobile framework: React Native (Expo).

- Local database: SQLite (via react-native-sqlite-storage).

- QR handling: Expo barcode scanner + QR generation library.

- Backend/Sync: Supabase (Postgres + Auth + Storage).

- Hosting: Supabase free tier or cheap VPS when needed.

6) Data Model (Simplified Schema)

Users: fayda_id, name, phone, photo, status.

Books: book_code, title, author, category, notes.

Transactions: tx_id, book_code, fayda_id, type (borrow/return), timestamp, sync_status.

SyncLog: sync_id, device_id, status, details.

7) Workflow Overview

- Book QR: Contains book_code, scanned for transactions.

- User Fayda ID: Scanned to identify users.

- Borrow Flow: Scan Fayda → scan Book → record saved.

- Return Flow: Scan Book → mark as returned.

- Reports: Generate overdue, top books, top readers.

8) Offline-First Sync Strategy

- Every action writes immediately to local SQLite.

- Sync triggers: automatic (on Wi-Fi every X hours) + manual “Sync Now” button.

- Data uploaded in batch bundles to Supabase.

- Conflict resolution: duplicate filtering & admin conflict list.

9) Core App Screens

- Login / Shift start.

- Dashboard with key counts.

- Scan (borrow/return mode).

- Register User.

- Register Book + Generate QR.

- Books List & Search.

- Transactions History.

- Reports.

- Sync page.

- Settings.

10) Privacy & Security

- Store minimal user data.

- Encrypt sensitive Fayda ID if possible.

- HTTPS-only sync.

- Role-based access control.

- Limit photo retention.

11) Equipment & Costs

- Basic Android phones: Avalable by the librarian

- QR label printing at local print shops: 20 Birr per sticker.

- Hosting: Supabase free tier.

12) Implementation Plan

Phase 0 (Planning): Approvals & workflow confirmation.

Phase 1 (MVP: 2–4 weeks): Book & user registration, QR generation, borrow/return, local DB, manual sync.

Phase 2: Sync backend (Supabase), multi-device conflict handling, reports export.

Phase 3: Extra features (notifications, dashboard, advanced search).

13) Risks & Mitigation

- Risk: Forgetting to sync → Mitigation: auto-sync + reminders.

- Risk: Poor barcode scanning → Mitigation: good QR printing + phone flashlight.

- Risk: Data corruption during sync → Mitigation: batch uploads & validation.

14) Conclusion

This Digital Library System will modernize the church’s library operations with a low-cost, offline-first solution, ensuring smooth daily operations, reliable data storage, and minimal equipment costs.